# ANALYTICAL FRAMEWORK: EAC REGIONAL E-MOBILITY POLICY AND STRATEGY

# 1. Context and Executive Summary

This analytical framework provides a structured methodology for developing the East African Community (EAC) Regional E-Mobility Policy and Strategy, requested by UNEP on behalf of the EAC Secretariat. The framework aligns with the core mandate derived from the EAC Treaty (notably Articles 5, 6, 7, 75, 76, 79, 80, 89, 90, 101, 102, 103, 111, and 112), the EAC Vision 2050, and the 7th EAC Development Strategy (2026–2031).

The primary goal is to provide a consistent analytical approach across all eight (8) Partner States (Burundi, Democratic Republic of the Congo, Kenya, Rwanda, Somalia, South Sudan, Tanzania, and Uganda), evaluating current baselines, cross-border harmonization needs, industrial value chains, power grid infrastructure, financing mechanisms, and circular economy pathways.

# 2. Core Strategic Pillars (Thematic Architecture)

The framework is organized into seven interconnected analytical pillars that directly address the scope of work and key tasks defined in the Terms of Reference:

Pillar 1: Legal, Institutional, and Regulatory Harmonization

- Focus: Alignment with the EAC Treaty, continental strategies (e.g., Strategic Directions for the Development of Electric Vehicles in Africa), and national regulatory bodies.

- Analytical Drivers:

  - Mapping national tariff structures, import duties, and VAT exemptions across vehicle classes.

  - Evaluating regional standard harmonization (charging connectors, battery swapping safety, vehicle homologation).

  - Reviewing institutional readiness within ministries of transport, energy, environment, trade, and finance across Partner States.

Pillar 2: Power Systems, Grid Integration, and Renewable Energy

- Focus: Assessment of power generation capacity, distribution limits, and off-grid integration readiness.

- Analytical Drivers:

  - Grid load simulation and utility hosting capacity for electric vehicle (EV) charging demands.

  - Opportunities for solar-powered charging infrastructure, mini-grids, and decentralized energy systems.

  - Cross-border interoperability along major transport corridors (e.g., Northern and Central Corridors).

Pillar 3: Market Dynamics and Fleet Segmentation

- Focus: Segment-by-segment analysis of vehicle fleets across the region.

- Analytical Drivers:

  - Total Cost of Ownership (TCO) modeling comparing EVs to Internal Combustion Engine (ICE) vehicles.

  - Current EV adoption shares and growth projections across target segments: 2-wheelers (boda-bodas), 3-wheelers (tuk-tuks), passenger cars, public transport buses (matatus/BRT), freight, and specialized fleets.

  - Consumer awareness, total capital expenditures (CAPEX), and operational savings (OPEX).

Pillar 4: Industrialization, Local Content, and Critical Minerals

- Focus: Capitalizing on regional manufacturing capabilities and mineral reserves.

- Analytical Drivers:

  - Mapping critical raw materials (e.g., cobalt, nickel, manganese) and processing potential within the EAC (notably DRC, Tanzania, Uganda).

  - Evaluation of local assembly facilities, spare parts manufacturing, and regional value-chain linkages.

  - Policy options for regional content rules and trade incentives to foster local industrial hubs.

Pillar 5: Circular Economy and Battery Lifecycle Management

- Focus: Sustainable management of battery technology from sourcing to disposal.

- Analytical Drivers:

  - End-of-life (EOL) battery management, health diagnostic protocols, and second-life energy storage applications.

  - Extended Producer Responsibility (EPR) frameworks and regional hazardous waste management policies.

  - Design of e-waste recycling infrastructure and safe transport protocols across borders.

Pillar 6: Investment, Sustainable Finance, and Business Models

- Focus: De-risking private sector investment and building viable commercial structures.

- Analytical Drivers:

  - Assessment of innovative ownership models (e.g., Battery-as-a-Service / BaaS, leasing, pay-as-you-go).

  - Design of blended finance mechanisms, concessional loans, green bonds, and catalytic funds.

  - Harmonized tariff-based incentives and public procurement targets to stimulate initial demand.

Pillar 7: Just Transition, Gender Inclusion, and Capacity Development

- Focus: Inclusive socio-economic development and workforce readiness.

- Analytical Drivers:

  - Livelihood impacts on informal transport workers (e.g., boda-boda riders, informal operators).

  - Gender equality, youth entrepreneurship, and accessibility for Persons with Disabilities (PWDs).

  - Workforce upskilling programs for technicians, engineers, power utilities, and safety inspectors.

# 3. Multi-Level Assessment Matrix

To maintain consistency across all eight Partner States, the analysis will evaluate each pillar across four distinct structural tiers:

| Structural Tier | Scope & Analytical Focus | Primary Data / Analytical Output |
| --- | --- | --- |
| 1. Regional / REC Level | EAC integration rules, cross-border customs, tariff harmonization, and regional transport corridors. | Regional gap analysis, harmonized policy directives, corridor electrification plans. |
| 2. National Governance | National energy plans, tax regimes, transport policies, national standards bodies, and utility mandates. | Baseline assessment profiles for all 8 Partner States. |
| 3. Commercial / Market | EV manufacturers, assemblers, Charge Point Operators (CPOs), battery swappers, commercial banks | TCO models, supply chain ecosystem maps, private sector barrier analyses. |
| 4. Grassroots & Environmental | Informal transport operators, end-users, local communities, waste management pathways | Just transition strategies, environmental impact matrices, skill gap profiles. |

# 4. Methodology and Operationalization Workflow

1. DATA INPUTS & DIAGNOSTICS :

- Primary: Stakeholder surveys, bilateral consultations, TWG workshops

- Secondary: National energy data, trade flows, EV registry databases, legal texts

- Global Benchmarking: Lessons from global RECs and similar emerging markets

3.STRATEGIC OUTPUT DELIVERY :

- Regional E-Mobility Policy & Strategy Framework

- Phased Implementation Roadmap & Investment Strategy

- Regional Monitoring, Evaluation, and Learning (MEL) Framework

2. ANALYTICAL PROCESSING :

- TCO & Parity Modeling (ICE vs. EV across segments)

- Power Grid Capacity & Renewable Integration Simulations

- Value Chain & Mineral Resource Potential Mapping

- Tariff & Regulatory Barrier Gap Analysis

# 5. Implementation Phasing Matrix

The strategy and action plan recommendations will be categorized into three distinct implementation timeframes:

- Short-Term Phase (0–2 Years):

  - Harmonization of core EV charging and battery safety standards.

  - Implementation of initial EAC tariff-based incentives and duty adjustments.

  - Pilot cross-border EV corridor projects and utility grid integration frameworks.

  - Establishment of baseline Monitoring, Evaluation, and Learning (MEL) metrics.

- Medium-Term Phase (3–5 Years):

  - Development of regional battery assembly hubs and mineral processing value chains.

  - Expansion of solar-powered and off-grid charging infrastructure.

  - Operationalization of regional blended finance facilities and public procurement quotas.

- Long-Term Phase (6–10 Years):

  - Full cross-border transport corridor interoperability across all Partner States.

  - Matured secondary-use battery markets and regional recycling facilities.

  - High proportion of localized assembly and component manufacturing.